3. PROJECT PLANNING PHASE

3.1 Project Planning Overview

Project planning is an important stage in the development process where tasks, resources, and timelines are organized to ensure the successful completion of a project.

In this project, the planning phase focuses on understanding how to implement UI Policies in the ServiceNow platform to enforce mandatory fields and how to migrate configuration changes using Update Sets. The planning process includes identifying the required ServiceNow modules, defining the steps for creating UI Policies, and preparing the process for exporting and importing Update Sets.

Proper planning ensures that the project is implemented efficiently and that all tasks are completed within the defined timeline.

3.2 Planning Activities

- The following activities were planned for this project:

- Create a new Update Set to capture configuration changes.

- Create a UI Policy in the Incident table.

- Define a condition where State = In Progress.

- Configure UI Policy Actions for the Priority field.

- Make the Priority field mandatory when the condition is satisfied.

- Verify that the UI Policy and actions are captured in the Update Set.

- Export the Update Set as an XML file.

- Import the Update Set into another ServiceNow instance.

3.3 Work Breakdown Structure

The project is divided into the following tasks:

- Update Set Creation

- UI Policy Creation

- UI Policy Action Configuration

- Update Set Verification

- Update Set Export

- Update Set Import

- Testing of Incident Form

- Result Verification

3.4 Risk Management

Some possible risks in this project include:

- Incorrect configuration of UI Policy conditions.

- UI Policy Actions not being applied correctly to the Priority field.

- Update Set not capturing the configuration changes.

- Errors during exporting or importing the Update Set.

These risks can be minimized by carefully verifying configurations, testing the UI Policy properly, and validating the Update Set before committing it in another instance.

3.5 Project Timeline

The project timeline is planned as follows:

| Phase | Duration |
| --- | --- |
| Identification Phase | 1 Day |
| Requirement Analysis | 1 Day |
| Planning Phase | 1 Day |
| Development Phase | 2 Days |
| Testing Phase | 1 Day |
| Documentation | 1 Day |

This timeline ensures that the project is completed in an organized and structured manner.